Token Usage Tracking — Implementation Plan

# 1. Executive Summary

This document defines a complete implementation plan for tracking LLM token usage per user when they prompt AI models in the FloBrain ecosystem. The plan is designed to work even before a production LLM is connected — it establishes the data model, instrumentation layer, API contracts, and dashboard integration so that real token counts can be plugged in with minimal changes later.

Current state:

• flobrain-core (Django): Handles chat CRUD and SendMessageView with placeholder LLM responses.

• flobrain-cloud (FastAPI): Has an OpenAI LLM service (llm.py) but does not capture usage metadata.

• flobrain-website (Next.js): Dashboard has a TokenUsage component with hardcoded mock data.

• Pricing plans reference monthly call limits (100/mo Personal, 500K/mo Pro) but no enforcement exists.

Goal: Build a provider-agnostic token tracking system that records prompt tokens, completion tokens, and total tokens per request, aggregates them per user/plan/period, enforces quotas, and surfaces usage in the dashboard.

# 2. Scope & Objectives

2.1 In Scope

- Record token usage for every LLM inference call (chat completions, embeddings, vision).

- Associate usage with: user_id, chat_id, message_id, model name, provider, request type.

- Aggregate usage by day, week, and billing period.

- Expose REST APIs for the website dashboard and admin reporting.

- Enforce plan-based token/call quotas before allowing new prompts.

- Support multiple providers (OpenAI, Anthropic, Google Gemini) via a unified interface.

- Work with placeholder/mock LLM during development (estimate tokens via tiktoken).

2.2 Out of Scope (Phase 1)

- Billing/invoicing integration (Stripe metered billing).

- Team/organization-level shared quotas.

- Real-time streaming token counts in the UI (can be Phase 2).

- TTS/STT token equivalents (ElevenLabs, Whisper) — separate metering track.

# 3. Data Model

3.1 New Django Models (flobrain-core/backend/usage/)

TokenUsageRecord — one row per LLM API call:

• id (UUID, PK)

• user_id (FK → users.User)

• chat_id (FK → brain.Chat, nullable)

• message_id (FK → brain.Message, nullable)

• provider (CharField: openai | anthropic | google | mock)

• model (CharField: gpt-4o, claude-3-sonnet, etc.)

• request_type (CharField: chat_completion | embedding | vision)

• prompt_tokens (PositiveIntegerField)

• completion_tokens (PositiveIntegerField)

• total_tokens (PositiveIntegerField)

• estimated_cost_usd (DecimalField, nullable — for internal analytics)

• metadata (JSONField — raw provider usage object, latency_ms, etc.)

• created_at (DateTimeField, indexed)

UserUsageSummary — pre-aggregated rollups (updated async or on-write):

• user_id (FK)

• period_start / period_end (DateField)

• period_type (CharField: daily | monthly)

• total_tokens (BigIntegerField)

• prompt_tokens (BigIntegerField)

• completion_tokens (BigIntegerField)

• request_count (PositiveIntegerField)

• updated_at (DateTimeField)

• Unique constraint: (user_id, period_start, period_type)

UserPlanQuota — links user to plan limits:

• user_id (FK)

• plan_id (CharField: personal | pro | enterprise)

• monthly_token_limit (BigIntegerField, nullable = unlimited)

• monthly_request_limit (PositiveIntegerField, nullable)

• tokens_used_this_period (BigIntegerField, default 0)

• period_reset_at (DateTimeField)

3.2 Extend Existing Models

• brain.Message: add optional fields prompt_tokens, completion_tokens (denormalized for quick chat-level display).

• users.User: add plan_id field or FK to a Subscription model.

# 4. Token Counting Strategy (No Model Ready Yet)

Since no production LLM is connected today, implement a two-mode counting strategy:

Mode A — Provider-reported (production):

When calling OpenAI/Anthropic/Gemini, read the usage object from the API response:

OpenAI: response.usage.prompt_tokens, completion_tokens, total_tokens

Anthropic: response.usage.input_tokens, output_tokens

Google: response.usage_metadata.prompt_token_count, candidates_token_count

Mode B — Estimated (development/mock):

Use tiktoken (OpenAI) or a universal estimator for placeholder responses:

pip install tiktoken

Count tokens in the assembled messages list before the call.

Count tokens in the generated placeholder response after.

Mark records with metadata: {"source": "estimated"}.

Implementation in flobrain-core/backend/brain/llm/

llm_adapter.py      — abstract base class LLMAdapter.generate(messages) → LLMResult

openai_adapter.py   — real OpenAI calls + usage extraction

mock_adapter.py     — placeholder text + tiktoken estimation

token_counter.py    — shared counting utilities

LLMResult dataclass:

text: str

prompt_tokens: int

completion_tokens: int

total_tokens: int

model: str

provider: str

raw_usage: dict

# 5. Service Layer

5.1 UsageRecorder Service (usage/services/recorder.py)

class UsageRecorder:

def record(self, user, usage: TokenUsageData) → TokenUsageRecord

1. Insert TokenUsageRecord

2. Increment UserUsageSummary for today and current month

3. Increment UserPlanQuota.tokens_used_this_period

4. Emit event (optional: Celery task, webhook, metrics)

5.2 QuotaEnforcer Service (usage/services/quota.py)

class QuotaEnforcer:

def check(self, user) → QuotaCheckResult

allowed: bool

remaining_tokens: int | None

remaining_requests: int | None

reset_at: datetime

Called in SendMessageView BEFORE calling the LLM.

Return HTTP 429 with structured error if quota exceeded.

5.3 UsageAggregator Service (usage/services/aggregator.py)

get_daily_usage(user, days=7) → list[{date, total_tokens}]

get_period_summary(user, period=month) → {total, change_pct, breakdown_by_model}

Used by dashboard API endpoints.

5.4 Modify SendMessageView flow

Current flow:

1. Validate message → 2. Save user message → 3. Placeholder reply → 4. Return chat

New flow:

1. Validate message

2. QuotaEnforcer.check(user) — reject if over limit

3. Save user message

4. Build message history for LLM context

5. LLMAdapter.generate(messages, model=user_selected_model)

6. UsageRecorder.record(user, usage_from_result)

7. Save assistant message (with token fields)

8. Return chat + usage metadata in response

# 6. API Endpoints

6.1 New endpoints in flobrain-core (usage/urls.py)

GET  /api/v1/usage/summary

Query: period=7d|30d|month

Response: { total_tokens, change_percent, period_start, period_end }

GET  /api/v1/usage/daily

Query: days=7 (default)

Response: { data: [{ date, total_tokens, request_count }] }

GET  /api/v1/usage/quota

Response: { plan, limit_tokens, used_tokens, remaining, reset_at }

GET  /api/v1/usage/history  (optional, paginated)

Query: page, page_size, model, date_from, date_to

Response: { records: [...], total_count }

6.2 Extend SendMessage response

Add to ChatDetailSerializer or a wrapper:

usage: { prompt_tokens, completion_tokens, total_tokens, model }

6.3 Internal endpoint (flobrain-cloud → core)

POST /api/v1/internal/usage/record

Auth: service-to-service API key

Body: { user_id, provider, model, tokens, ... }

Used when LLM calls happen in flobrain-cloud instead of core.

# 7. Plan Limits & Enforcement

Map pricing plans to token quotas (initial defaults, tune later):

Plan          | Monthly Token Limit | Monthly Requests | Models Allowed

──────────────|─────────────────────|──────────────────|─────────────────────

Personal      | 100,000             | 100              | gpt-3.5-turbo

Pro           | 5,000,000           | 500,000          | gpt-4o, claude-3, gemini

Enterprise    | Unlimited           | Unlimited        | All + custom

Enforcement rules:

- Check both token limit AND request count (whichever hits first).

- Soft warning at 80% usage (return header X-Usage-Warning: 80%).

- Hard block at 100% with upgrade CTA in error response.

- Reset counters on period_reset_at (monthly, aligned to subscription start).

- Admin override flag on UserPlanQuota for support cases.

Store plan definitions in a config file or database table so marketing can update limits without code changes.

# 8. Frontend Integration (flobrain-website)

8.1 Replace mock data in TokenUsage component

Current: hardcoded tokenUsageData object in token-usage/index.tsx

Target: fetch from GET /api/v1/usage/summary and /api/v1/usage/daily

8.2 New API client hooks

src/lib/api/usage.ts

fetchUsageSummary(period)

fetchDailyUsage(days)

fetchQuota()

src/hooks/useTokenUsage.ts — React Query / SWR hook with loading & error states

8.3 UI enhancements

- Show remaining quota bar below the total token count.

- Display "estimated" badge when in mock mode.

- Show per-model breakdown in a tooltip or secondary chart.

- Quota exceeded modal on 429 from SendMessage.

- Brain chat page: show token count per message (small muted text).

8.4 Update existing tests

TokenUsage.test.tsx — mock API responses instead of static data.

# 9. flobrain-cloud Integration

When LLM calls remain in flobrain-cloud (FastAPI), update:

app/services/llm.py:

Change generate_response() to return LLMResult (text + usage) instead of str.

Extract chat.usage from OpenAI response object.

app/services/vector_db.py:

Track embedding token usage separately (request_type=embedding).

OpenAI embeddings return usage in response.usage.total_tokens.

app/api/api_v1/endpoints/chat.py:

After LLM call, POST usage to flobrain-core internal endpoint.

Include user_id from JWT in the chat request.

Decision: For Phase 1, consolidate all LLM calls in flobrain-core SendMessageView to avoid dual tracking paths. Migrate cloud LLM to core adapter pattern.

# 10. Implementation Phases

Phase 1 — Foundation (Week 1-2)

□ Create usage Django app with models + migrations

□ Implement mock LLM adapter with tiktoken estimation

□ Implement UsageRecorder and QuotaEnforcer services

□ Wire into SendMessageView

□ Add unit tests for recorder and quota logic

Phase 2 — APIs & Dashboard (Week 2-3)

□ Build usage API endpoints (summary, daily, quota)

□ Connect flobrain-website TokenUsage to live API

□ Add quota bar and 429 error handling in Brain chat

□ Seed plan quota defaults for existing users

Phase 3 — Real Provider Integration (Week 3-4)

□ Implement OpenAI adapter with real usage extraction

□ Add Anthropic and Gemini adapters (stubs ready)

□ Switch from mock to provider mode via env flag

□ Update flobrain-cloud llm.py to return usage metadata

Phase 4 — Operations & Polish (Week 4-5)

□ Add admin dashboard for usage reports

□ Set up periodic aggregation job (Celery/cron)

□ Add monitoring alerts (80% quota, anomalous usage spikes)

□ Document API in OpenAPI/Swagger

□ Load test quota enforcement under concurrent requests

# 11. File Structure (New & Modified)

NEW FILES:

flobrain-core/backend/usage/

__init__.py

models.py              — TokenUsageRecord, UserUsageSummary, UserPlanQuota

serializers.py         — API response serializers

views.py               — UsageSummaryView, DailyUsageView, QuotaView

urls.py

services/

recorder.py

quota.py

aggregator.py

tests/

test_recorder.py

test_quota.py

flobrain-core/backend/brain/llm/

__init__.py

base.py                — LLMAdapter ABC, LLMResult dataclass

mock_adapter.py

openai_adapter.py

token_counter.py

flobrain-website/src/lib/api/usage.ts

flobrain-website/src/hooks/useTokenUsage.ts

MODIFIED FILES:

flobrain-core/backend/brain/views.py       — SendMessageView integration

flobrain-core/backend/brain/models.py        — token fields on Message

flobrain-core/backend/brain/serializers.py   — usage in response

flobrain-core/core/urls.py                   — include usage urls

flobrain-core/backend/requirements.txt       — add tiktoken

flobrain-cloud/app/services/llm.py           — return usage object

flobrain-website/src/app/dashboard/components/token-usage/index.tsx

# 12. Database Migration Example

Migration: 0001_initial.py (usage app)

CREATE TABLE token_usage_records (

id UUID PRIMARY KEY,

user_id UUID NOT NULL REFERENCES users(id),

chat_id UUID REFERENCES brain_chats(id),

message_id BIGINT REFERENCES brain_messages(id),

provider VARCHAR(32) NOT NULL,

model VARCHAR(128) NOT NULL,

request_type VARCHAR(32) NOT NULL,

prompt_tokens INTEGER NOT NULL DEFAULT 0,

completion_tokens INTEGER NOT NULL DEFAULT 0,

total_tokens INTEGER NOT NULL DEFAULT 0,

estimated_cost_usd DECIMAL(10,6),

metadata JSONB DEFAULT '{}',

created_at TIMESTAMPTZ NOT NULL DEFAULT NOW()

);

CREATE INDEX idx_usage_user_created ON token_usage_records(user_id, created_at DESC);

CREATE INDEX idx_usage_user_model ON token_usage_records(user_id, model);

Run: python manage.py makemigrations usage && python manage.py migrate

# 13. Testing Strategy

Unit tests:

- UsageRecorder creates record and updates summaries atomically.

- QuotaEnforcer blocks at limit, allows under limit, resets on new period.

- Mock adapter returns consistent token estimates for known inputs.

- OpenAI adapter parses usage object from mocked API response.

Integration tests:

- POST /brain/chats/{id}/messages → verify TokenUsageRecord created.

- GET /usage/summary → returns correct aggregates after N messages.

- Send message when quota exceeded → 429 response.

Frontend tests:

- TokenUsage renders API data, shows loading skeleton, handles errors.

- Brain page shows per-message token badge.

Manual QA checklist:

□ Send 5 messages → dashboard total increases.

□ Hit quota limit → blocked with clear error.

□ Switch LLM_PROVIDER=mock vs openai → records tagged correctly.

□ New user gets Personal plan defaults.

# 14. Configuration & Environment Variables

Add to flobrain-core .env:

LLM_PROVIDER=mock              # mock | openai | anthropic | google

LLM_DEFAULT_MODEL=gpt-3.5-turbo

OPENAI_API_KEY=sk-...

ANTHROPIC_API_KEY=             # future

GOOGLE_API_KEY=                # future

USAGE_TRACKING_ENABLED=true

USAGE_SOFT_LIMIT_PERCENT=80

INTERNAL_API_KEY=              # for cloud→core usage reporting

Feature flag approach: USAGE_TRACKING_ENABLED=false logs usage but does not enforce quotas during initial rollout.

# 15. Security & Privacy Considerations

- Never store raw prompt text in usage records (only token counts).

- usage metadata JSON should not contain PII.

- Internal usage endpoint must use service API key, not user JWT.

- Rate-limit usage API endpoints to prevent enumeration.

- Admin usage reports require staff role.

- GDPR: usage records are personal data — include in data export/deletion flows.

# 16. Monitoring & Observability

Metrics to expose (Prometheus/Datadog):

flobrain.tokens.used.total{user_id, model, provider}

flobrain.tokens.quota.exceeded.count

flobrain.llm.request.duration_ms{model}

flobrain.llm.request.errors.count{provider}

Alerts:

• User exceeds 90% quota → notify user (email/in-app).

• Spike > 10x normal daily usage → flag for review.

• LLM provider returns no usage object → log warning.

# 17. Risks & Mitigations

Risk: Provider does not return usage (edge cases, streaming).

Mitigation: Fall back to tiktoken estimation; mark as estimated.

Risk: Race condition on quota check (concurrent requests).

Mitigation: Use SELECT FOR UPDATE on UserPlanQuota row or Redis atomic counter.

Risk: Dual tracking paths (core + cloud).

Mitigation: Single source of truth in core; cloud reports via internal API only.

Risk: Token costs vary by model — users confused by raw token counts.

Mitigation: Phase 2: show "equivalent calls" based on plan's reference model.

# 18. Success Criteria

✓ Every SendMessage call creates a TokenUsageRecord (mock or real).

✓ Dashboard shows live 7-day token chart (no hardcoded data).

✓ Personal plan users blocked after 100 requests or 100K tokens.

✓ Switching LLM_PROVIDER from mock to openai requires only env change.

✓ API response includes per-message token usage.

✓ All new code has ≥80% test coverage on usage services.

# 19. References & Next Steps

Codebase references:

flobrain-core/backend/brain/views.py — SendMessageView (integration point)

flobrain-core/backend/brain/models.py — Chat, Message models

flobrain-cloud/app/services/llm.py — existing OpenAI wrapper

flobrain-website/src/app/dashboard/components/token-usage/ — UI target

flobrain-website/src/app/pricing/plans.ts — plan definitions

External references:

OpenAI usage object: https://platform.openai.com/docs/api-reference/chat/object

Anthropic usage: https://docs.anthropic.com/en/api/messages

tiktoken: https://github.com/openai/tiktoken

Immediate next steps:

1. Review and approve this plan with the team.

2. Create a GitHub issue/epic broken down by Phase 1 tasks.

3. Scaffold the usage Django app and run first migration.

4. Implement mock adapter so tracking works before any API key is needed.